## Slide 1: APM Data Migration
Asset Data
Work Order Data
Clinical Data
Organization & User Data
APM On Predix Japan
Asset Data
Work Order Data
Clinical Data
Organization & User Data
APM On CTYun
Asset Data
Work Order Data
Clinical Data
Organization & User Data
APM On Predix China
Scope
Only Clinical Data migrated
Data Migration Process
Data Export from Predix Japan
Data Import into CTYun
Data re-mapping in CTYun
Function test and Verification in CTYun
Schedule
Duration: 3 days
Done by the end of May
From
Predix Japan to CTYun
Scope
All Data migrated
Data Migration Process
Data Export from CTYun
Data Import into Predix China
Function test and Verification in Predix China
Schedule
Duration: 3 days
Done by the end of Oct
From
CTYun to Predix China